Status Report and Plan

COM 6001 - Capstone in Computer Science II

Improving Reliability in Legal AI

Through Multi-Agent Verification

Court Opinions Analyzer, Phase II

Prepared by Alex Ji, Tafadzwa Nyemba, Enock Katenda, and Leandro Ardiles

09/23/2026

Contents

1.	Project Overview	3

1.1 From Capstone I to Capstone II	3

1.2 Research Question	3

1.3 Guiding Principles	3

2.	Progress Update (Past Two Weeks)	4

2.1 Work Completed	4

2.2 Key Results	4

2.3 Issues and Blockers	5

3.	Proposed Agentic Architecture	5

3.1 Pilot Architecture	5

3.2 Agent Roles and Structured Outputs	6

3.3 Evaluation Design	6

4.	Plan (Next Two Weeks)	6

4.1 Pilot Scope	7

4.2 Tasks and Milestones	7

4.3 Assigned Responsibilities	7

4.4 Expected Deliverables and Timeline	8

5.	References	8

## Project Overview

### 1.1 From Capstone I to Capstone II

Capstone I delivered the Court Opinions Analyzer, a web application that lets legal scholars run researcher-defined questions across a corpus of US court opinions. For each case, a single large language model (LLM) returns an answer, its reasoning, and a confidence score. A human validator then reviews the output, and approved corrections are fed back into the prompt in later rounds through in-context learning. The motivating use case is Professor Wilfred Codrington’s empirical research on the Purcell principle, based on a corpus of approximately 450 federal and state court opinions.

Capstone I testing exposed the central weakness of the single-model design. On the question about the type of election at issue, the model answered every sampled case correctly. On the question about the number of days between the trial court ruling and the election, accuracy fell between 0% and 25%, and the model reported confidence as high as 95% on an incorrect answer. A single model can be confidently wrong, and its self-reported confidence is not a reliable signal for when a human needs to step in.

Capstone II keeps the working application as the experimental baseline and adds a multi-agent verification layer to the AI analysis step. The goal is not to rebuild the application, but to test whether independent agents, evidence checking, and explicit disagreement make AI-assisted legal analysis more reliable.

### 1.2 Research Question

Does a multi-agent verification architecture make LLM-based legal analysis more reliable than the existing single-agent baseline?

More specifically, the project asks whether disagreement between independent agents, combined with verification of the evidence they cite, detects incorrect legal answers better than self-reported confidence, while improving accuracy at an acceptable cost.

### 1.3 Guiding Principles

The team agreed on four principles that shape every design and scheduling decision in this report:

- Keep the existing baseline. The Capstone I system stays intact and serves as System A in every comparison.

- Add agents incrementally. Start with the smallest council that can be tested, and add specialists only once it works.

- Measure, do not assume. Every architectural choice is justified by results on a fixed evaluation set, not by model reputation.

- Human remains as the final authority. Agents flag and explain; validators and the scholar decide.

## Progress Update (Past Two Weeks)

### 2.1 Work Completed

The reporting period covered team formation and project definition. The team met twice to analyze the Capstone I workflow and brainstorm enhancements. Alex Ji, who has the most experience with agentic architectures, drafted the Capstone II proposal, which the team reviewed and adopted as the basis for the project.

| Activity | Description | Status |
| --- | --- | --- |
| Team session 1: baseline walkthrough | Reviewed the Capstone I workflow end to end (project, module launch, AI analysis, validation, feedback) and its test findings. | Complete |
| Team session 2: enhancement brainstorm | Discussed options for improving reliability and agreed on a multi-agent verification layer on top of the existing system. | Complete |
| Capstone II proposal | Architecture, agent roles, structured outputs, evaluation design, and API budget controls. Drafted by Alex Ji and reviewed by the team. | Complete (draft v1) |
| Baseline code review | Located the integration point for the agentic layer in the backend and confirmed existing support for development without API calls and for cost logging. | Complete |
| Model shortlist and pricing | Checked current Groq model availability and pricing to select benchmark candidates. | Complete |
| Presentation slides | Five-slide summary of direction, architecture, benchmark, and delivery plan. | Complete |

### 2.2 Key Results

No experiments were run in this period, so the results are the design decisions that define the pilot.

Integration point identified. In the current backend, launch_module() in backend/app/routers/modules.py samples the cases and calls _run_groq_ai_analysis() once per case, storing the result as an AIAnalysis record. The agentic pipeline will replace that single call behind the same module launch flow, so the frontend, validator workflow, and feedback loop stay unchanged. The backend already provides a Dummy AI fallback for development and stores model, token, and cost fields, which the experiment log will reuse.

Model configuration must change. The Llama model IDs used in Capstone I, and Llama 4 Maverick, which Capstone I named as the next model to test, are deprecated on the standard Groq developer tier. The baseline therefore has to be re-run on current models before any comparison is valid. The team selected the following shortlist, all available on a single Groq account:

| Model | Status | Intended role | Price per 1M tokens (in / out) |
| --- | --- | --- | --- |
| GPT-OSS 20B | Production | Low-cost reader and extraction baseline | $0.075 / $0.30 |
| GPT-OSS 120B | Production | Stronger reader or adjudicator | $0.15 / $0.60 |
| Qwen 3.8 27B | Preview | Reasoning benchmark | $0.80 / $4.00 |

Table 1. Model shortlist for the pilot benchmark (Groq documentation checked on September 23, 2026).

Budget approach defined. Development runs use Dummy AI mode. Official experiments run through one controlled project API account. A working budget of $200 to $500 for the semester leaves room for repeated benchmarks and will be refined using the measured cost of the 20-case pilot.

### 2.3 Issues and Blockers

Nothing blocks the start of the next phase. The following issues need to be managed:

- Deprecated models. Capstone I results were produced with a model that is no longer available on the standard tier, so they cannot be reproduced exactly. A new single-agent baseline is required.

- Ground truth is thin. Capstone I validated only small samples of five cases for two questions. A fixed evaluation set with human-validated answers must be built before any accuracy figure is meaningful.

- API key handling. Personal API keys must not be shared through GitHub or messaging apps. One team member will own the official account and run official experiments.

- Uneven agentic experience. Experience with multi-agent systems varies across the team. Alex Ji acts as initial technical lead, and the Shadow repository serves as a reference for design patterns.

- Roles not yet final. Two ownership roles remain open and will be assigned at the next team meeting (see Section 4.3).

## Proposed Agentic Architecture

### 3.1 Pilot Architecture

The first version is a minimum viable research system: two independent reader agents, one adjudicator, and the existing human validation workflow. Figure 1 shows the pilot the team will build first.

Figure 1. Pilot architecture. Two reader agents analyze the same case independently; the adjudicator compares their answers and cited evidence, and both agreement and disagreement are passed to the human validator as signals.

The key design principle is that disagreement is not hidden. The adjudicator does not majority-vote uncertainty away. When readers disagree, or when cited evidence does not support an answer, the case is flagged as uncertain so the validator can prioritize it. The design borrows three patterns from the Shadow reference implementation: separate agent roles, preserved disagreement, and the human as final authority. It reuses these patterns, not Shadow’s domain logic.

### 3.2 Agent Roles and Structured Outputs

| Agent | Responsibility | Output | Phase |
| --- | --- | --- | --- |
| Reader Agent A | Reads the court opinion and answers the research question independently. | Answer, cited evidence, reasoning, confidence | Pilot |
| Reader Agent B | Independent run on the same case and question. Does not see Reader A’s output. | Answer, cited evidence, reasoning, confidence | Pilot |
| Adjudicator / Verifier | Compares answers and cited spans; identifies agreement, contradiction, or weak support. | Agree or disagree decision, flag for review | Pilot |
| Human Validator | Existing role. Reviews flagged cases, corrects answers, and feeds approved corrections back. | Correction and feedback | Existing |
| Temporal Reasoning Agent | Extracts the ruling date and election date, computes the difference, and cites evidence. | Dates, day count, evidence | Later |
| Evidence Checker | Verifies that cited spans actually support the answer. | Support verdict | Later |

Table 2. Agent roles. Specialized agents are added only after the two-reader pipeline works.

### 3.3 Evaluation Design

Capstone II is an experiment, not only a feature update. Both systems run on identical cases, questions, and models, and are scored against the same human-validated answers.

| System A: Baseline | System B: Multi-Agent |
| --- | --- |
| Existing single-model analysis: one LLM answers each case and stores answer, reasoning, and confidence; a human validator reviews the output. | Two independent readers plus an adjudicator that compares evidence; disagreement triggers human review. Same cases and questions as the baseline. |

The comparison uses the following metrics:

| Metric | What it tells us |
| --- | --- |
| Accuracy / exact match | Share of answers that match the validated ground truth. |
| Human correction rate | How often a validator has to change the AI answer. |
| Agent disagreement rate | How often readers disagree, and whether disagreement predicts errors. |
| Evidence quality | Whether the cited spans actually support the answer. |
| Confidence calibration | Whether reported confidence tracks real accuracy. |
| Latency | Time per case, per system. |
| Token usage and cost | Cost per case, used to budget the full corpus. |

Every run records the case ID, model and agent role, prompt version, answer, cited evidence, confidence, whether the human marked it correct, tokens, latency, and cost. The central test is whether agent disagreement is a better error detector than self-reported confidence.

## Plan (Next Two Weeks)

The milestone for the next two weeks is not a finished product. It is a reproducible baseline, a fixed pilot dataset, measured model results, and agreed agent interfaces, so that the build phase can start on solid ground.

### 4.1 Pilot Scope

| Element | Pilot setting |
| --- | --- |
| Cases | 20 court opinions sampled from the corpus, then frozen and reused by every run. |
| Research questions | Q1. Type of election at issue (control: Capstone I accuracy was high). Q2. Days between the trial court ruling and the election (known failure mode). |
| Systems | System A (single-agent baseline) first; System B (two readers plus adjudicator) runs on the same set once built. |
| Models | GPT-OSS 20B, GPT-OSS 120B, and Qwen 3.8 27B (preview). |
| Ground truth | Human-validated answer for every case and question. |
| Logged per run | Case ID, model, agent role, prompt version, answer, evidence, confidence, correctness, tokens, latency, cost. |
| Budget check | Measure real cost per case on the pilot, then extrapolate to the full corpus before scaling. |

### 4.2 Tasks and Milestones

| # | Task | Week | Output |
| --- | --- | --- | --- |
| 1 | Clone and run the current app on every team member’s machine, using Dummy AI mode. | 1 | Baseline running for all |
| 2 | Trace project, launch, analysis, validation, and feedback in the code; freeze this behavior as the baseline. | 1 | Baseline flow notes |
| 3 | Update the Groq model configuration to the shortlisted current model IDs. | 1 | Updated config |
| 4 | Set up the official project API account and secure key handling (environment variables, no keys in the repo). | 1 | Controlled API runner |
| 5 | Select and freeze the 20-case pilot set; prepare validated answers for Q1 and Q2. | 1 to 2 | Pilot set and answer key |
| 6 | Define the experiment log schema. | 2 | Log schema |
| 7 | Run the single-agent baseline on the pilot set with each shortlisted model. | 2 | Benchmark results table |
| 8 | Record tokens, latency, and cost; extrapolate the semester budget. | 2 | Cost estimate |
| 9 | Agree on agent interfaces: reader output schema and adjudicator input and output. | 2 | Interface spec |
| 10 | Scaffold the reader and adjudicator pipeline behind the module launch flow, in Dummy AI mode. | 2 | Pipeline skeleton |

Week 1: September 24 to 30, 2026.  Week 2: October 1 to 7, 2026.

Checkpoint (October 7). Every team member can run the baseline; the model shortlist is fixed; the first 20-case benchmark is complete; and the agent interfaces are agreed before implementation of System B starts.

### 4.3 Assigned Responsibilities

Ownership follows the proposal. Roles can rotate, and open roles will be assigned at the next team meeting.

| Role | Scope | Assigned to |
| --- | --- | --- |
| Technical lead (initial) | Agent roles, orchestration, model benchmark design, evaluation schema. Shares the Shadow repository as a reference pattern. | Alex Ji |
| Baseline and API owner | Existing system, official API account, experiment execution and cost logs, report and slide polish. | Leandro Ardiles |
| Infrastructure owner | Integration, environment, and data plumbing once the architecture is frozen. | Enock Katenda |
| Evaluation and documentation | Ground truth, metrics, result tables, literature notes, and the experiment log. | Tafadzwa Nyemba |

### 4.4 Expected Deliverables and Timeline

| Deliverable | Description | Due |
| --- | --- | --- |
| Reproducible baseline | Current app running for all members with updated model configuration. | September 30, 2026 |
| Pilot dataset | 20 frozen cases with validated answers for Q1 and Q2. | October 3, 2026 |
| Baseline benchmark | Accuracy, tokens, latency, and cost per model on the pilot set. | October 7, 2026 |
| Agent interface spec and pipeline skeleton | Output schemas for readers and adjudicator; pipeline running in Dummy AI mode. | October 7, 2026 |
| Next status report | Results of the benchmark and progress on System B. | October 7, 2026 |

For context, the next two weeks cover Phases 1 and 2 of the semester roadmap (Table 3).

| # | Phase | Focus | Timing |
| --- | --- | --- | --- |
| 1 | Reproduce | Run the existing app with Dummy AI and trace the baseline. | Week 1 |
| 2 | Benchmark | Fixed cases; compare two or three current LLMs. | Week 2 |
| 3 | Build | Two readers and an adjudicator as a separate backend layer. | Weeks 3 to 4 |
| 4 | Evaluate | Single-agent vs. multi-agent on the identical dataset. | Weeks 4 to 5 |
| 5 | Specialize | Temporal reasoning agent and disagreement escalation. | Week 6 onward |

Table 3. Semester roadmap.

## References

Ardiles, L. (2026). Final Report: AI-powered Web Application for Analyzing US Court Opinions with In-Context Learning and Human-in-the-Loop Verification. COM6000 Capstone I, Katz School of Science and Health, Yeshiva University.

Ji, A. (2026). Capstone II Project Proposal: Improving Reliability in Legal AI Through Multi-Agent Verification. Draft for team review.

Court Opinions Analyzer repository. https://github.com/leanardiles/us-court-decisions-analyzer

Shadow reference implementation. https://github.com/alex-jb/shadow-mentor

Groq. Supported Models and Pricing. https://console.groq.com/docs/models (accessed September 23, 2026).

Purcell v. Gonzalez, 549 U.S. 1 (2006).